Project planning phase

| Date | 20 Feb 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS86637 |
| Project Name | hematovision: advanced blood cell classification using transfer learning |
| Maximum Marks | 4 Marks |

## 4.1 Introduction

## The Project Planning Phase focuses on defining how the project will be executed, monitored, and completed within the given time and resource constraints. This phase outlines the project schedule, task allocation, milestones, risks, and planning logic to ensure smooth and systematic project execution.

## 4.2 Project Objectives

## To develop an AI-based Automated Blood Cell Classification System

## To complete the project within the planned timeline

## To ensure proper coordination among team members

## To achieve accurate and reliable classification results

## 4.3 Project Scope

### In-Scope

## Blood cell image dataset collection

## Image preprocessing and augmentation

## Model training and evaluation

## Result visualization

## Documentation and project demonstration

### Out-of-Scope

## Real-time hospital deployment

## Integration with hospital management systems

## Live patient data processing

## 4.4 Project Timeline

| Phase | Activities | Duration |
| --- | --- | --- |
| Ideation Phase | Problem identification and idea selection | 1 Week |
| Requirement Analysis | Requirement gathering and analysis | 1 Week |
| Design Phase | Solution design and architecture | 1 Week |
| Planning Phase | Scheduling and task allocation | 1 Week |
| Development Phase | Model implementation and testing | 3 Weeks |
| Documentation | Report preparation | 1 Week |
| Demonstration | Final review and presentation | 1 Week |

## 4.5 Task Allocation

| Task | Responsibility |
| --- | --- |
| Dataset collection | Gowtham rajesh kumar |
| Image preprocessing | Gowtham rajesh kumar |
| Model training | Gowtham rajesh kumar |
| Frontend / Interface | Gowtham rajesh kumar |
| Documentation | Gowtham rajesh kumar |

## 4.6 Resource Planning

### Hardware Resources

## Laptop / Desktop system

## Minimum 8 GB RAM

## Internet connectivity

### Software Resources

## Python

## TensorFlow / Keras

## OpenCV

## Jupyter Notebook

## VS Code

## 4.7 Risk Analysis

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Insufficient dataset | Moderate | Utilize publicly available open-source datasets |
| Model overfitting | Moderate | Employ data augmentation techniques |
| Hardware limitations | Low | Optimize the training process |
| Time constraints | Moderate | Adhere to a rigorous schedule |

## 4.8 Project Monitoring & Control

## Weekly progress review

## Milestone-based evaluation

## Regular model performance checks

## Documentation updates at each phase